12-12-2016 Meeting Agenda and Notes

Stats: 261 (+33, -66) down from 302

Bug fixes project board: https://phabricator.kde.org/project/view/134/ (but there are other critical bugs!)
1. Individual Done and Todo
- Dmitry:
  - Done:
    - Fixed a lot of Shortcuts bugs
    - A few smaller bugs
  - TODO:
    - Disable Lazy Brush with a config option (today)
    - Send the release announcement to VK
    - Work on SVG
- Wolthera:
  - Sick at the moment
- Scott:
  - Doing:
- Boud:
  - Last week
    - Lots of bug fixes
    - Sent off the artbook to the printer
    - Prepared release announcement
  - Todo
    - Improve the gumroad shop
    - Imrove the krita shop
    - Open up pre-orders for the new usb keyring, animation dvd and the artbook
    - Bug fixes
    - Bug triaging
    - Improve color selector's performance some more
    - Go through phabricator backlog
    - Get back to share.krita.org
    - The rest of my todo...
      - fix custom resource folder bugs (T3694, D2725)
      - start on python scripting again (T1625, T3588, T3077, T3076, T3502, T586, T3075, T3431, T3079, T587, T3078
      - setup patreon
      - Check windows app store, check ebay, check amazon, check bol.com: we need more sales!
      - figure out how to sign windows and linux binaries
      - update g'mic and figure out why stuff is broken
      - Improve palette docker (T112, depends on Python scripting)
      - Check resource and configuration location on Windows (T2310, there is also a bug report for it)
      - make saving work in the background
- Animtim:
- Laurent
- Tyyppi:
- Nimmy:
- Windragon
- Irina
  - Done: ordered small physical goodies, stickers, T-shirts
  - To do: order USB sticks as soon as 3.1 can be put on
3.1 Release Status
From now on:

* Master is frozen for everything
* Stuff can be merged to the rempt/impex-refactoring branch (features and strings are fine)
* Refactoring and cleanups should go there as well
* Bugfixes first go to the impex branch and then forward-ported into 3.1
* We'll make a 3.1 branch that will receive all bug fixes

List of items to disable after branching (https://phabricator.kde.org/T3985):
- Macro recorder
- Lazy brush
- Spriter plugin (the guys from brash monkey wanted to take a look at the code)

Blockers
* the lazy brush cannot be disabled yet
https://bugs.kde.org/show_bug.cgi?id=370566 (save progress dialog never goes away, lots of duplicates)
https://bugs.kde.org/show_bug.cgi?id=372110 (multi-window mode broken)
https://bugs.kde.org/show_bug.cgi?id=372221 (popup color selector is slow)
video-export-rebased bugs (D2349)
https://bugs.kde.org/show_bug.cgi?id=369549 (tranform tool is unstable)

Dates:
7-11-2016 - Krita 3.1 Beta 3 (3.0.92)
16-11-2016 - Krita 3.1 Beta 4 (3.0.93)
28-11-16 - Krita 3.1 RC1 (3.0.94)
14-12-2016 - Krita 3.1

After the release
1. Big merges can be done during the merge window only (or after discussion on the meeting)
2. Small string-changing fixes/features directly into master
3. Bugfixes are pushed into release branch and cherry-picked into master

I have asked sysadmin about setting up ci for master and 3.1 again, and the i18n list for stable/unstable translations.
Kickstarter rewards
- All artwork received, but one: artist has restored the money. We've selected Tyson's splash painting to substitute.
- We've ordered a trial copy of the artbook
- All other physical stuff will go on order this week if possible
Steam
We're back in touch with our account manager, and steam has a whole new system for videos we're going to try.
Manual
The manual is not very usable for OSX users because shortcuts can be very different. We need to collect a list of all the broken shortcuts and write a general note (ctrl is cmd) and fix the code where necessary. See https://phabricator.kde.org/T3958 and http://doc.qt.io/qt-5/osx-issues.html

Finished looking over the manual. External resources not checked. Comments here:
https://phabricator.kde.org/T3958#59007