18-09-2017 Meeting Agenda and Notes

Bug stats: 443 was 441

Dev fund subscriptions/money: Now: 64, was 64. MS Store: reserved €5,696,22, received second payment of 4047,14. There's €32.624,55 in the bank. Check out the new donation page with stats: https://krita.org/en/support-us/donations!

Unittests: still too much brokenness :-(

Other news: the donation page has been updated. The Italian user group have received their goodies. Laptop manufacturers are rolling out the broken intel driver update. Interviews have started again!
Minutes
3.3 release
- Would like to release this Thursday; I'll make an RC this
- Windows signing isn't in place
- Still needs to fix some bugs, for instance blacklist AMD on OSX
Any other business
- There are some patches up for review. Boud and Dmitry should look at them.
- We should start collecting ideas for an agenda for a mini-sprint that should happen soonish: https://community.kde.org/Krita/MiniSprint2017
Individual Done and Todo
- Dmitry:
  - Todo:
    - Integrate the multithreaded brush engine into Krita and make all “Pixel Brush” brushes use it.
  - Done:
    - Fixed exporting 16-bit PNGs from 16f and 32f images. Now one can render Krita’s animation into 10-bit x265 video file
    - Implemented the engine for the multithreaded brush. It works awesomely fast.
    - The students started to study and seem to stop doing the bugfixes they started in the summer. There is only one student who still tries to do the fixes for Vc.
    - Though two of the students have already contacted me about their projects.

- Wolthera:
  - Done:
    - Worked on filelayers.
  - Needs to do:
    - Made an edge detection filter that needs work further: https://phabricator.kde.org/D6556
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - Updated donations page with new pages and content. Hooked up paypal information for the current month
    - Added some icons for the new touch interface boud is working on
    - Submitted a patch for curve presets in the brush editor
    - Submitted patch for adding fields to render animation dialog for height, width, fps

  - Doing:

- Boud:
  - Done
    - Finished up the QML-based touch docker: creating packages for intel now
    - Fixed some bugs, too, Krita now can open jpeg files that have a png extension!
    - Created test builds for 3.3 with angle and winink. Note to self: don't forget to also build gmic-qt on the black monster before packaging them
    - Setup build trees for 3.0 and 4.0 on the black monster
  - Todo
    - Call for platform maintainers for our releases; I really shouldn't try to build everything myself
    - Make 4.0-pre-alpha.2 builds with and without angle on windows, and with python on osx and linux. Find a way to convince people to take over the making of builds from me...
    - Review all gsoc branches
    - Work on svg text tool
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Done) Windows 8 Pointer Input Message https://phabricator.kde.org/T6807
  - (Done) ANGLE: https://phabricator.kde.org/T6696
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
  - (Todo) High DPI enhancement or something
- Irina
  - Done:
    - Still more interview candidates! I’ve got usable material into October now and prospects until Christmas at least.
  - Todo:
    - Inventory the shop, see what we still have that we can sell (haven’t got round to that yet)
    - Some admin stuff (ditto)
- Eliakin
  - Done
    - I’m studying to exams
  - Todo:
    - Merge branch master
    - A multifill script - (Setup)
    - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972
    - Convert literal strings to translatable string
    - HUD search menu like GIMP
- Eugene Ingerman:
  - Done
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
The whole Content download dialog should be KNS3 free, We are only using KNS3 for the status enum. Which could be changed after the release of KF6 framework.

  - Done:

  - Doing:

    - Testing the implemented features to recognize any further bugs if existed.
    - Fixing Bundle Manager.
  - Todo:
    - After GSoC:
      - Tag Management.
      - Seamlessly integrate download manager and the bundle manager.
      - Let's not restrict the resource manager with only to manage bundles. Let's move it up a notch :)

- Grigory
  - Done
  - Todo
    - Bug fixes
    - Use Dmitry’s fixes for job queue
    - Add finishing stroke when close windows
    - Undo
- Alexey

  - Done
    - Remove vc dependens
    - Rewrite frontend to django templates
    - Several new graphics for frontend
  - Todo:
    - Improve page's layouts(frontend)
    - Improve the sending of information from Krita
    - Create collection non-fatal asserts

Versioning
Semver, with, on windows the final, fourth number set to 100 to indicate it's a final release, not a beta or rc (in the future it could start on 50 for beta builds).
Scripting plan:
1. Make OSX and Appimage with Python
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org: wolthera has experimented with generating a pdf with doxgen
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam

Currently on hold, Timotimo is moving.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.