18-12-2017 Meeting Agenda and Notes
Statistics
Bug stats: 330, was 331
Commits (copied from github):
- Excluding merges, 10 authors have pushed 19 commits to master and 39 commits to all branches. On master, 41 files have changed and there have been 356 additions and 89 deletions.
- Last week: Excluding merges, 7 authors have pushed 68 commits to master and 91 commits to all branches. On master, 115 files have changed and there have been 2,469 additions and 2,386 deletions.
Dev fund subscriptions/money: Now: 69 was 68
Donations: December: 955: this includes a 102 euro donation from the Krita course given in Bogota, Colombia. Report is being prepared. November was 1912.
Twitter: we reached 15.1k followers
Windows Store: sales are down quite a bit compared to November, but November was a real peak.

Other news:
3.3.3 release
- Need to check what happened to drmingw -- I'm pretty sure I built that dependency...
- For now, not a focus -- 4.0 needs to be done first. Unless there's something really critical, let's revisit this in January.
  - 3.3.3 needs to have Angle as default on Windows
4.0.0 release cycle
See also the sprint meeting notes for details.
- Beta:
  - String Freeze: December 31st
  - Test Build: Jan 3rd
  - Release: Jan 10th
- Final
  - Test builds by March 7th
  - Final release March 14th

Masking Brush
- The feature will be called Masking Brush, not Dual Brush or Stacked brush
- We will not worry about compatibility with photoshop brush presets
- It will be a separate option in the brush editor, not integrated in the brush tip selector, where the user can select a brush tip and set the masking options: rotation, spacing, scatter, blending.
- The option widget should talk about "mask" not "brush"
- Our current brush preset settings code is quite complicated and not very logical: this leads to delays.
Lazy Brush
- Ready to merge to master!
- Scott will make an animated giflet so we can brag about it
- Wolthera notes: https://github.com/phw/peek -- a super simple animated gif recorder
Windows Build/Sign Infra
- There is now a working build pipeline: https://binary-factory.kde.org/job/Krita_Nightly_Build/
- See https://phabricator.kde.org/T7064: "Following the provision of https://binary-factory.kde.org/job/Krita_Nightly_Build/ this is essentially resolved. Once Alvin has come up with the script to produce the installers we can proceed to getting an installer generated as well along with a separate set of jobs which use source tarballs." -- so good progress, but still some work to be done.
Contributors Handbook
- Outline: https://docs.google.com/document/d/1xIhmocYvbNf4FsW6k9LuerFi0ojDrTGiYR6UsXYVVFo/edit
- Phabricator task: https://phabricator.kde.org/T328
- Also delayed to January: then we'll structure a proper phabricator task
- Note that there is already this book: http://archive.flossmanuals.net/kde-guide/
Intel project(s) status
Jonas and Fred have basically accepted the last builds as final, they were happy with the results. First invoice has been submitted, $15k. The last $10k can only be invoiced when we release Krita 4.0! We've also signed the second Intel project. The first step is UX design, the Intel representative is on vacation now, so we're waiting for feedback.
Any Other Business
- Managed to get Brendan, who has quite a few patches for scripting on to phabricator. Still need to check whether stuff is falling between the cracks.
- Scott asks people to test his stabilizer branch
Individual Done and Todo
- Dmitry:
  - Todo:
    - Implement the first version of the Masking Brush
  - Done:
    - Finished Colorize Brush/Mask feature. The only thing left there is to implement some nice and convenient conversions to group and paint layers (need to discuss ti first). The rest is waiting for a merge into master.
    - Did some planning for the Dual/Stacked/Masking Brush
      - The brush option in PS really does **masking**, not just painting with the second brush/paintop
      - The blending modes in Dual Brush are not just regular blending modes. So I plan to rename the feature from Stacked Brush into Masking Brush.

- Wolthera:
  - Done:
    - Tested the colorize mask: I think it can be merged.
    - Worked on the text tool. I added the ability to create boxes with the text tool.
    - Also made a specialised font combobox that seperates out all the styles and blacklists certain fonts: https://phabricator.kde.org/D9320
    - The ability to have font and fontsize decided before creating text: https://phabricator.kde.org/D9378
    - Has exams this week.
  - Needs to do:
    - Make a colorspaceinfoobject so we can get info like filenames, databytearray, etc for the palette export scripts
    - Extend resource python api
    - Work on shapes python api.
    - Work on contributors guide.
    - Work on lag page.
    - Make sure old filters are removed for 4.0
    - Fix patch for openraster vector support: https://phabricator.kde.org/D9228
    - Waiting for review on - https://phabricator.kde.org/D9173
    - Annoy boud to make sure he's still working on the text tool :)
    - Fix bugs.
    - Organise demo video stuff.
- Scott:
  - Done:
    - assistants color and opacity changing
  - Doing:
  - Stabilizer presets using a slider. Need someone to review branch and current settings
  - Update patch for render animation to also include exporting images
  - 4.0 presets and brush tips

- Boud:
  - Done
    - Started working on the conversion code for the new text shape, using a html step after all. We can now save to html from a text shape; working on saving html to the text shape, bit stymied by being a little rusty when it comes to xml parsing.
  - Working on
    - Text tool

  - Long term Todo
    - Integrate aniketh's gsoc branch in master
    - Vertical text in Qt
    - Fix the python plugin manager
    - Contact wacom
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Still need to figure out how to package gstreamer in an appimage.
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
    - Figure out a way to make all dialogs remember their settings automatically
- Animtim
  - Done

- Laurent
  - Done:
None previous week, sorry :S
  - Todo:
    - Top priority: solve https://bugs.kde.org/show_bug.cgi?id=384100
    - Sync printing size units with resolution units automatically. -> shouldn’t we add an option for that ? For example I’m used to set my printing size in cm but my resolution in dpi so automatic unit synch would be bothering for me :S
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
- Windragon
  - (Working on) Help bcooksley set up binary factory Krita Windows build
  - (Todo) Make angle the default on Intel drivers, and add an OpenGL warning message display in the display settings
  - (Todo) IME breaking shortcut handling: https://bugs.kde.org/show_bug.cgi?id=387745
  - (Todo) Update docs on building on windows
  - (Todo) Maybe implement a hackish (probably not unlike other software that has this) WinTab mouse mode (by taking mouse coordinates with tablet pressure)
    - Or alternatively, implement an actual relative mode?
  - (Todo) Find a better way of handling the Python paths and where to put files
- Irina
  - Done: sorted admin papers, sent out new round of interviews
  - Todo:
    - Write up Colombia course
    - inventory the shop and take pictures of merchandise
- Poke1024
  - Working on:
    - OpenGL, glfinish, fences; some more tricks to reduce the OS X OpenGL delays
- Eliakin:
  - Done
    - Finish exams of the university
  - Working on
    - Implement Multifill Script
    - High Pass Filter
- Jouni (“tyyppi”)
  - Done
    - Started on the internals of the reference image tool
Versioning
Semver, with, on windows the final, fourth number set to 100 to indicate it's a final release, not a beta or rc (in the future it could start on 50 for beta builds).
Scripting plan:
1. Make OSX and Appimage with Python
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org: wolthera has experimented with generating a pdf with doxgen
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html [resolved]
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam

Timotimo has to give up on this: Stuart can still make builds. We should release 4.0 as the successor to Krita Gemini for life-time purchasers.

- I would like 3.3.0 on steam
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.