l19-06-2017 Meeting Agenda and Notes

Stats: 350 open bugs (last meeting was 334, meeting before that 342).

Tax situation:
Started working on a text for the emergency fund raiser

Unittests: still too much brokenness

GSOC: students need to be aware that the mid-term eval is imminent. Are you all on track? I want to see more blogs!
1. Individual Done and Todo
- Dmitry:
  - Todo:
    - Start with the “Vector Leftovers”: https://phabricator.kde.org/T1005#78222
    - Start with vector regression fixes: https://phabricator.kde.org/T6369
    - Start with Intel’s projects?
    - I’ve already started with predefined transformations in the shape’s context menu. It is almost done, but needs some refactoring in KoSelection to handle the reset correctly.
  - Done:
    - Spent a lot of time on “Image Size” dialog. Now it works perfectly.
    - Built SIP, Python and all the deps on the laptop. Now I can continue working on the text/vector stuff. Added the extra notes to the manual.
    - Fixed artifacts when rendering shapes with miters
    - Fixed layer styles to really disable when disabled :)
- Wolthera:
  - Done:
    - Made KoColorset Entry further editable.
    - Fixed lazybrush gui
    - Added dnd reordering
    - Fixed a lot of crashes.
    - Worked on the calligraphy stroke.
  - Needs to do:
    - Extend python api
    - Write documentation
    - Organise demo video stuff.
    - bugtriage
- Scott:
  - Done:
    - Build server set up last week with Jenkins and it is outputting windows builds of master. It tries to get latest and builds new stuff every 4 hours. http://scottpetrovic.com/krita/nightlies/windows/
    - I also got OSX to compile (without Python)
      - Sent patch with some revisions for the build instructions
  - Doing:
    - Windows build server - Need to figure out how to have a rolling build of 30 builds or something so it doesn’t fill up my hosting provider.
    - Convention this week in Texas - Starts Friday and runs through the weekend where I have a Krita booth.
    - Try to get OSX builds working with Jenkins for nightly stuff
    - See about instructions for getting krita to compile on windows with GCC 6.3.0
      - Copy down changes/patches I had to make to make it work

- Boud:
  - Done
    - Started on the reference images tool: https://phabricator.kde.org/T5805
    - Released 4.0 pre-alpha
    - Tested several gsoc branches
    - Uploaded 3.1.4 to the Windows store and announced it (The store has made 241,99 euros at the time of writing)
    - Asked Jonas about the contract: he's also still waiting for it. Got hardware, one weird transparent box that is presumably what will become a laptop. That one works, one is a stonking big workstation that refuses to boot
    - Made a roadmap page
    - Looked into loading odg text as svg
  - Todo
    - track all gsoc branches
    - Work on svg text tool
    - Figure out how to package python (ask on pixls.us how the gimp guy did it)
    - Development update for krita.org
    - Fix custom resource folder bugs (T3694, D2725)
    - Spriter plugin bugs
    - Setup patreon (?)
    - Still need to figure out how to package gstreamer in an appimage.
    - Finish the gmic-qt plugin integration -- would be good to have for 3.1.4 since the current gmic plugin is very crashy again
    - Make scripting builds on Windows and OSX
    - Got a bright idea for replacing the reference images docker with canvas decorations when I was working on my comic and needed a reference image close by: https://phabricator.kde.org/T5805
    - Fix Channel and Selection classes in the script
    - Think about extending KisAction with an arguments api, so actions can be made callable objects.
    - Expose the svg dom to libkis
- Animtim
  - Done

- Laurent
  - Done:
    - Nothing, still on master project until 28.06.17
    - Not that much, sorry I forgot, but I should have a bit more times thoses weeks.
  - Todo:
    - Find new (clearer) names for vw and vh units, many ones are lost by thoses.
    - Sync printing size units with resolution units automatically.
    - Implement multiple unit transform in unit spin boxes
    - Use unit spinboxes everywhere possible, even when the unit is degree or time. This is a bit too much work regarding the fact that I’m in the second half of my master project… so a bit under pressure. I will probably be able to do it in June or July (Sorry :S)
    - By the way, I will implement, in c++, the algorithm I spoke about (using tv-norm regularization for denoising and inpainting) for my master project. It won’t be directly usable by krita, but if we find it useful I may be able to adapt it this summer if my referee in school let me do so.
- Tyyppi:
- Nimmy:
  - Improved kikibot
- Windragon
- Irina
- Eliakin
  - Done:
    - Read-only output for the scripter.
    - Action in the output widget to clear Output.
    - Implement all not GUI tests in python
    - Implement Color Space Pugin
    - Changing canvas size for multiple documents
  - Todo:
    - Simple scripts/plugins
      - Plugin to Take a predefined filter and to apply in all comic pages for example or other documents(inputted list). (doing)
      - Plugin to take a list of images (inputted list) and apply rotate/scale
      - Script to export all the layers (batch)
      - Script to Duplicate image
      - Script to Export to jpg X% quality.
    - MONTH 2 - Implement plugins that I have solutions in my mind
      - GIMP
      - Implement a plugin to exFix ten brush plugins
      - A shortcut that shows palette with color history and common colors.
      - Docker that shows thumbnails for last ten opened images
      - A multifill script - http://davidrevoy.com/article306/tons-of-potions-part-2-multifill
      - A Docker where you can create your own button with a shortcut and point to one script in your file system.
    - MONTH 3 - Implement more complex plugins to me
      - High Pass Filter - https://bugs.kde.org/show_bug.cgi?id=374972(continuation)
      - HUD search menu like GIMP
    - Convert literal strings to translatable string
    - Execute GUI tests in python in runtime.(After GSOC, probably)
- Eugene Ingerman:
  - Done
    - Heal brush
      - Merged.
  - Todo:
    - Tune algorithm to preserve textures better.
- Aniketh
The whole Content download dialog should be KNS3 free, We are only using KNS3 for the status enum. Which could be changed after the release of KF6 framework.
  - Done:
    - Read the API for KNSCore.
    - Got an idea of Krita CodeBase regarding the Resource Management.
    - Helped leinir a bit on KNSCore documentation.
    - Classes and functions for DlgContentDownloader widget is almost done.
    - Entry class implemented -> Which provides information about the entries that have been installed while the content dialog was shown.
    - Functions for the GUI is done.
    - Fixed the build issues.
    - Completed the class DlgContentDownloader widget.
  - Todo:
    - Implement the UI the Content Downloader widget.
      - Revise the order by list.
      - Test the UI is working corresponding with functions created.
    - Implement the Content Downloader dialog.
    - Functions in DlgContentDownloader widget are generic, make them specific-- Remove unwanted.
    - Fix the following Bugs in the resource manager during the GSoC period:

Both the bugs are regarding the duplication of the items when they are bundled using the bundle manager.

      - BUG 359854
      - BUG 377495

- Grigory
  - Done
    - Create dynamic splat
    - Create wetmap
    - Create splat generator for watching splats behavior in “stroke”
  - Todo
    - Strategies for all brush types
    - Realization of the mechanism for displaying the dynamic change of splats
- Alexey

  - Done
    - Create remote backend server
    - Try to send information from Krita to this server
    - Write this information to the database
    - Rework writing information to “nosql-json” format
    - Setting up frontend server
  - Todo:
    - Rewrite server to Mongo or MySql
    - Create new features for kuserfeedback
    - Create login system for access to information(based on google-accs)

Release Numbering
Starting from 3.1.3 we shall use semantic versioning for the code, to simplify builds recognition:
See details here: http://semver.org/
3.2.0 Release
Features:
- Allen's Airbrush patch (Make it clear in the release notes that the Airbrush presets will change its behavior with the upgrade!)
- ... (need to check)
Dates:
- String Freeze + Translator notification: 10 July
- Freeze + test builds: 17 July
- Release: 26 July
 4.0.0 Release status
Version: 4.0-alpha.1
Stuck on building python scripting on Windows and OSX, packaging python on Linux.
Blockers:
- Scripting must be merged
- SVG branch must be merged
Dates:
- No string freeze until we reach alpha
- Want to make packages this week; even without Python. We can always use the release announcement as a cry for help.
Kickstarter
Next fund raiser: September.
Scripting plan:
1. Make Windows build work. Right now it doesn't find the python api properly.
2. Need to figure out how to generate the scripting dox ourselves so they can be put on docs.kde.org.
  1. Api.kde.org is showing the scripting plugin fine, but merged krita with calligra again… it'd be nice if that was resolved. https://api.kde.org/bundled-apps-api/calligra-apidocs/krita/libs/libkis/html/index.html
3. Go through bugs that are collecting on the python task.
Vector Plan
1. Patterns editing
2. Filters loading/saving/rendering and selecting
Pending Kickstarter features
- 2014
  - All done!
- 2015:
  - Lazy Brush: interactive tool for coloring the image in a couple of strokes T372
  - Stacked brushes: stack two or more brushes together and use them in one stroke T124
  - Manage palettes and color swatches T112
  - Reference images docker: https://phabricator.kde.org/T1613
- 2016
  - SVG support and improved vector tools: https://phabricator.kde.org/T1005
  - Improved Text Tool: https://phabricator.kde.org/T1004
  - Python scripting support: https://phabricator.kde.org/T1625
  - SVG import/export
Steam
I would like 3.1.4 on steam

- Steam must be transfered to another company, the foundation cannot sell stuff anymore.
- we have a Series almost fully set up for Secrets of Krita. the descriptions and subtitles are in, there's a screenshot for each of the episodes, but I haven't uploaded the excerpt to show as a trailer yet
- One more "major" thing is we need a few "capsule images", i.e. very wide and not terribly tall images that'll show up in many places on the steam store. a smaller one that should definitely have "krita painting app" written on it, and a bigger one that doesn't need it as badly: we should create a Phab project with the specs for the images that are needed
- We need a new trailer and more screenshots, and a full new description that also talks a bit about the situation with "buy it to get krita + DVDs", "life-long upgrade", stuff like that
- We need to do a call for video data that we can use as a trailer
- Boud will check the rest of the open bits in the krita 3 application
- it'd be nice to have a short introduction for the excerpt since it'll be put onto the steam store page without much introduction otherwise, it'll just autoplay when the user opens that page the video already starts with an introduction card.
- Boud will ask Ramon for high quality exports of Muses
- Have to re-encode all the other DVDs to h264 for steam to be happy. Animtim has provided a commandline here: https://phabricator.kde.org/T5342
- Have to get capsule images 460x215 for every chapter for comics and muses, as well as a description for each chapter
  - Comics: http://www.valdyas.org/~boud/comics_steam.zip

13:56:52 < timotimo> i can report that all videos of Muses are uploaded. none of the chapters have a name, capsule image, or description yet. Timotimo will create a csv that be edited and read in again.

- Timotimo will start conversion of Comics
- Irina will edit the csv for Muses with titles and descriptions
- Boud is setting up a new steam partner, so sales through steam are not for the foundation anymore. The result will, of course, still be used 100% to fund Krita development.